## Slide 1
AVIATION SYSTEM PLAN
October 9, 2019
Project Overview for Maine Aeronautical Advisory Board
Update of the Maine State

## Slide 2
Project Introduction
  System Plan Project Overview
  MaineDOT Goals
  Scope of Work Highlights
  Immediate Action Item - System Management Evaluation
  Communication & Outreach
  Airport Surveys, Phone Interviews, Site Visits
  Project Advisory Committee, First Meeting Timeframe
  Economic Impact & Benefits: Airport Profiles
  Timeline/Schedule
  Immediate, Next 3 Months, 6+ Months
  System Management Evaluation - Preliminary Results/Data Snapshot
  Possibly share with Blue Ribbon Commission
Notes: CN

## Slide 3
MaineDOT Key Goals for SASP
Understand current and future potential aviation system contributions to meeting expressed societal needs sufficiently to inform the following question: What compelling public value justifies what degree of state and federal investment toward what end?
Use realistic, fiscally constrained life-cycle analyses to foster the development of right-sized facilities affordable for sponsors and investment partners.
Identify and justify necessary and desirable system management functions, including who should perform them and how they should be financed.
Identify trends, gaps, opportunities and prioritized recommendations for nurturing key system components, including aviation workforce development.
Develop meaningful and practical metrics to track condition, utilization and performance of the airport system.
Recommend strategies to leverage public investments to generate private investments and public policies that support a safe and efficient airport system.
Notes: CN

## Slide 4
Scope of Work Highlights
Two Phases (August 2019 – November 2021)
Phase I - baseline elements, exploratory work, and foundational analysis (complete Sept 2020)
Phase II - viability analysis, strategic positioning, economic impact, investor leveraging
  (including public education and policy guidance elements of this system plan)
Phase I Tasks
System Management Evaluation – Fast-Tracked for Blue Ribbon Commission Schedule
Strategic Planning Management & Stakeholder Outreach
Airport System Inventory/Data Collection
Closer Examination of Statewide Aviation Activity, Trends, Forecasts (AC, Ops, PAX Svc. Overview)
Airports, System Role, Geographic Reach & Capability (Infra/Fac, Activity/Ops, Services)
  Washington County Regional Analysis
Deliverables
  Inventory Data, Technical Memoranda, Summary Report (all driving to address 6 key goals)
  Phase II Scope
Notes: CN

## Slide 5
Communication & Outreach
Phase I & Phase II Effort
MaineDOT/FAA & Project Team Work Sessions
Review Findings, Issues
Prepare for PAC Meetings
Project Advisory Committee (PAC)
Composition
Role – Strategic Advisors, Provide Direction to Project Team
Meetings – 2-3 During Phase I as Critical Milestones and Decision Points are Reached
Outreach
Airport Surveys, Phone Interviews, Site Visits
Agencies & Groups (Regional Councils, Economic Development, MPOs)
Groups, Events (MAAB, Aviation Forum) – preferably AFTER preliminary analysis completed so that informed questions may be asked and answered
Notes: CN

## Slide 6
High Priority/Immediate Action
System Management Evaluation
Fast-Tracked for Optimal Impact with Blue Ribbon Commission
Report for Blue Ribbon Commission
  Identify Asset Management Backlog and Limits of AIP/State/Local Resources
  Funding Source Evaluation – Viable Programs for Maine Airports
  Benchmarking Peer State Programs
  Where is Maine Missing Opportunities?
  Operating Budget Optimization – Revenue Generation & Expenses
  Ask NASAO Survey conducted September 2019
  17 States Responded
Notes: CN

## Slide 7
Timeline/Schedule
Phase I: August 2019 to September 2020
Now
System Management Evaluation & Report for Blue-Ribbon Commission
Up Next
Data Collection
Strategic Planning Management & Stakeholder Outreach
Aviation Activity & Forecasts
Spring/Summer 2020
System Role, Capability & Performance Metrics
Documentation & Deliverables
Phase II: Fall 2020 to November 2021
Notes: CN

## Slide 8
Preliminary Results/Data Snapshot
  Ask NASAO Survey/NASAO Annual Conference: 34% Response Rate!
Preliminary Results / Data Snapshot
Average FT/PT Aviation Staff: 17 FT, 0.8 PT
  Engineers
  Planners
  Pilots
  Safety/Inspectors
Average FT Other Division Staff: 1.25 FT
General Fund: 7
Other Fund (i.e. Roadways, Highways, All Modes): 4
Dedicated Aviation Fund: 5
  Fuel Taxes
  Sales/Use/Property Taxes
  Aircraft Registration Fees
  PMs
  Directors
  Grants Managers
  Analysts/Technicians
Survey Respondents | 
California | Nebraska
Georgia | New Hampshire
Idaho | New Mexico
Illinois | Oregon
Louisiana | South Carolina
Maryland | Texas
Minnesota | Virginia
Missouri | Wyoming
Montana | 
Notes: CN

## Slide 9
Preliminary Results/Data Snapshot
Preliminary Results / Data Snapshot
Top Programs
  Tie (16):
    Statewide AIP/CIP Development
    Safety/Enforcement/Inspection
    Sponsor Support
  Grants/Funding (15)
  Education/Training (11)
  UAV Management/Education (10)
  Aviation Services Directory (9)
  Tie (8):
    Aircraft Registration
    Pavement Management/Maintenance
    Workforce Development
Contracted Services: $50,000-$2.3MM; Average $497,000
  Pavement Inspection/Management
  NAVAID Maintenance
  UAS
  Program Staff
  Aeronautical Education
  Economic Analysis
  Wildlife Assessments
  Emergency Services Training/Other Training
State Aircraft (11)
  State Business, Public Safety/Law Enforcement, Environmental Management
Notes: CN

## Slide 10
Preliminary Results/Data Snapshot
Preliminary Results / Data Snapshot
Figures are Approximate/as Reported
*Some Clarifications/”Scrubbing” Required (Funding is Irregular/Nuanced)
State | Operating | AIP | Non-AIP | State | Operating | AIP | Non-AIP
California | $1.1M | N/A | $6.0M | Nebraska | $3.0m | N/A* | $4.0M
Georgia | $2.5M | $2.6M | $13.7M | New Hampshire | N/A | N/A* | $475K
Idaho | $3.6M | $946K | $149K | New Mexico | $5.5M | $3.0M | $2.0M
Illinois | $12.5M | N/A | $10M* | Oregon | $4.0M | $1.3M | $1M
Louisiana | $1.4M | $ | $28.2M | South Carolina | $11.6M | $6.0M* | $6.0M*
Maryland | $400K* | $2.35* | $2.35* | Texas | $3.6M | $4.0M* | $4.0M*
Minnesota | N/A | $3.0M | 70%-95%* | Virginia | $32M | $24M* | $24M*
Missouri | $55OK | $2-4M* | 90%* | Wyoming | $12.1M | $8.4M | $1.3M
Montana | $1.15M | $2.0M* | $$2.0M* |  |  |  | 
Notes: CN

## Slide 11
Thank You!
Contacts:
Scott LeCount | Presenter, Technical Lead
(607) 723-9421 x 2210
slecount@mjinc.com
Matthew O’Brien | Project Manager
(603) 225-2978 x 1320
mobrien@mjinc.com
Stacie Haskell | Aviation Planning & Programming Manager
(207) 624-3243
stacie.haskell@maine.gov
Mary Ann Hayes | State Aviation Director
(207) 624-3239
Maryann.hayes@maine.gov
Project Email:
MESASP@mjinc.com